Halal Business Sponsored Website

Developer brief for the landing page, application system and programme terms — Takween Digital's halal-business sponsorship initiative

| Prepared for | Muhammad Numan Latif |
| --- | --- |
| Project type | Real build — a marketing landing page, a programme terms page, and a lightweight application system. No user accounts, no payments on this site |
| Reference material | Halal Business Lead Magnet & Client Acquisition Model (strategy) and Halal Business Sponsored Website Brief draft 2 (original content pass) — this document supersedes both for build purposes |
| Stack | Next.js, same family as our other web builds — kept deliberately lightweight |
| Core feature | An application form that captures everything the team needs to review and score each applicant |
| Distribution | Staging link for review before this goes live on its own domain |

# Purpose

This is a specialist halal-business initiative operated by Takween Digital Services: a genuinely free starter website for a limited number of selected, established Muslim-owned businesses each month, in exchange for a real portfolio project, honest feedback, and permission to use the results as a case study. Paid upgrade work is offered transparently afterwards where a genuine need exists — never assumed, never hidden.

This brief supersedes the earlier draft 2 for build purposes. Draft 2 got the page structure and most of the content right, but it was a content and conversion brief, not a technical one — it never specified what the application form actually collects, where that data goes, or what the team does with it after submission. It also dropped a handful of specific items the strategy document called for. This document fixes both: it is the complete, self-contained spec to build from, and the strategy document is background only from here.

Immediately below is a short list of calls that shape the content in this brief. Each has a recommendation, so the brief is buildable as written — but they are recommendations, not sign-off. Please get an explicit yes from Daniyal on these before this goes live, not just my assumption.

# Recommended Decisions — Confirm Before Launch

1. Disclosure wording and placement. Recommendation: state it in three places — the footer (“A Takween Digital Services initiative”), the top of the Programme Terms page (“This programme is operated by Takween Digital Services”), and a short line near the application form's submit button (“Applications are reviewed by the Takween Digital Services team”). Reasoning: covers the locations the strategy document allows without cluttering the persuasive sections, and puts it at the actual moment of transaction. 2. Application form fields. Recommendation: use the field list in the Data Model section below — it maps directly to the ten scoring criteria in the strategy document. Reasoning: without this, the scoring model has no data to work from. 3. Capacity number. Recommendation: show the real figure — “We sponsor up to 5 Muslim-owned businesses each month” — as a single content value the team can update, not hardcoded in multiple places. Reasoning: a real number was the point of moving away from a fake acceptance percentage; keep it accurate and it stays defensible. 4. Hero headline. Recommendation: “Turn your Instagram presence into a professional business presence,” over the draft's current headline. Reasoning: of the three options the strategy document proposed, this one names the single pain point every listed business type shares. 5. Google review ask. Recommendation: keep it, but as a separate, clearly optional question after the main testimonial consent, not bundled into one checkbox. Reasoning: keeps the niche brand feeling independent while still giving happy clients an easy way to support Takween directly. 6. Halal/business credentials field. Recommendation: for food businesses, ask for halal certification or certifying body; for every other business type, a generic optional field — “any credentials, certifications or affiliations you'd like shown.” Reasoning: halal certification is a food-safety concept; a tutor or salon being Muslim-owned doesn't mean there's a certificate to display.

# Page Structure

Two pages: the landing page (single page, sections below) and the Programme Terms page. No login, no accounts, no payment processing on this site — any paid upgrade work discussed with a business happens through the normal Takween process, not through this site.

# Content — Landing Page

| # | Section | Requirement |
| --- | --- | --- |
| 1 | Hero / Offer | Headline per Decision 4. Three supporting bullets: limited places, defined scope, no obligation to buy more. States the build-is-£0/hosting-is-separate line and a short disclosure line per Decision 1. CTA: “Apply for a Sponsored Website.” |
| 2 | Who It's For | Halal restaurants, takeaways and catering; halal butchers and food businesses; Muslim salons and barbers; Islamic education centres, Quran academies and tutors; Muslim wedding service providers; modest-fashion and Islamic retail; Muslim coaches, consultants and professional services. |
| 3 | Current Digital Problem | Instagram/WhatsApp acting as the whole online presence; customers digging through posts/DMs for basic info; established offline but looking less professional online; info spread across platforms; losing trust to competitors with a clearer web presence. |
| 4 | What the Website Solves | One professional home online; clearer services, contact and business details; stronger credibility and first impression; easier enquiries; a proper place to showcase work and reviews. |
| 5 | Why It's Sponsored | Stated openly on the page, not hidden in FAQ/Terms. “The Business Receives / The Initiative Receives” comparison. Explicit: honest completion feedback is expected; a positive review is never required. |
| 6 | What's Included | Up to 4–5 pages; responsive design; business info, services and menu where relevant; contact form and/or WhatsApp CTA; Google Maps and social links; portfolio/gallery where appropriate; existing testimonials where available; relevant halal/business credentials per Decision 6; basic on-page SEO; basic performance optimisation; up to 2 revision rounds. Development cost restated here: £0. |
| 7 | What's Outside Scope | Ecommerce/large catalogues, online ordering, advanced booking, payment integrations, LMS/student portals, membership systems, CRM, automation/AI integrations, custom dashboards or software, advanced SEO campaigns, ongoing marketing, unlimited revisions, ongoing maintenance, future pages or functionality after completion. Transition line: “That isn't part of the free starter scope, but we're happy to scope and quote it separately — you'll always see the price before any paid work begins.” |
| 8 | Domain, Hosting & Third-Party Costs | Business remains responsible for domain and hosting and any paid plugin/licence/third-party service; the team can guide them toward a suitable option if asked. |
| 9 | What Happens After Launch | A one-time project covering the agreed scope, design, development, revisions and launch. A short, defined close-out window (see Programme Terms) covers issues in the delivered scope; anything else gets a fresh quotation. No language implying the site might be unreliable. |
| 10 | Who Qualifies | Already operating with real customers; Muslim-owned or clearly within the halal/Muslim market; no or visibly weak/outdated website; clear products or services; can provide content promptly; a website would materially help; good portfolio potential; responsive owner; willing to give honest feedback. (Public-facing version — the full weighted scoring stays internal; see Data Model.) |
| 11 | Who Is Usually Not a Fit | Not yet launched / no real customers; expects a large custom platform for free; main need is ecommerce, LMS or custom software; expects unlimited revisions or ongoing free support; can't provide content or cooperate during the project; already has a strong site with no real need for a rebuild. |
| 12 | Limited Monthly Capacity | The real figure per Decision 3: “We sponsor up to 5 Muslim-owned businesses each month.” Stored as one editable value, not hardcoded in several places. |
| 13 | How the Process Works | Six steps, each with a one-line purpose: Apply → Review → Discovery → Build → Review & Launch → Feedback & Close-Out. |
| 14 | Portfolio, Testimonials & Social Proof | No fake testimonials or invented case studies before real ones exist. Consent line on the completion form: “May we feature your feedback and project in the portfolio and social channels of [Halal Brand] and Takween Digital Services?” Five questions: online presence before, improvement made, experience working with the team, would they recommend us, permission to use their feedback across both brands. A separate, optional ask per Decision 5, using: “Your project was delivered by the Takween Digital Services team through our [Halal Brand] initiative. If you were happy with the experience, we would really appreciate a review of the delivery team on Takween's Google profile.” |
| 15 | FAQ | The seven questions from draft 2 (Is it really free? / Domain and hosting? / Buy anything after? / Ongoing maintenance? / More later? / Do I have to give feedback? / Does applying guarantee a website?), plus one more: “Who actually builds my website?” — answered with the disclosure line. |
| 16 | Final CTA | Summarises the offer before the button: selected Muslim-owned businesses, a defined starter site at no development cost, limited monthly places, honest feedback expected, no promise of ongoing free maintenance. CTA: “Apply for a Sponsored Website.” |

# Programme Terms Page — Content Requirements

The landing page explains the commercial points in plain language; this page holds the detailed rules. Fourteen items:

- Relationship and disclosure — that the programme is operated by Takween Digital Services, stated plainly, not just implied

- Exact free-package scope

- Revision limits

- Client content responsibilities

- Domain and hosting responsibilities

- Third-party costs

- Feedback expectation

- Portfolio/testimonial permission, including the consent wording used on the completion form

- Project completion and close-out point

- Short post-launch issue-reporting window for delivered-scope issues

- Ongoing maintenance exclusion

- Future work and additional functionality

- Non-response / project-delay policy

- Cancellation and termination conditions

# Data Model — Applications

One record per submission. No applicant accounts — this is a one-time form, not a portal.

| Field | Notes |
| --- | --- |
| business_name, business_type | Type is one of the seven listed niches, plus “Other” |
| years_operating | Feeds “already operating with real customers” |
| current_website_url | Nullable — “we don't have one yet” is a valid answer |
| instagram_handle, facebook_handle, activity_level | Feeds “active social media / existing audience” |
| google_profile_url, google_review_count | Nullable — feeds “Google reviews / evidence of demand” |
| services_description | Short text — what the business does |
| biggest_challenge | Open text — feeds “clear need” judgement |
| content_readiness | Yes / partially / no — feeds “can provide content quickly” |
| credentials | Per Decision 6 — certification field for food businesses, generic optional field otherwise |
| contact_name, contact_email, contact_phone | Required |
| consent_terms, consent_feedback | Both required checkboxes before submission is accepted |
| status | new / in_review / accepted / waitlisted / declined / completed |
| internal_score, internal_notes, reviewer | Populated by the reviewer, not the applicant — see note below |

On scoring: recommend keeping this a manual step, scored by a reviewer against the strategy document's ten-criteria table, rather than automating it in v1. Several of the highest-weighted criteria — portfolio potential, visual quality — need a person's judgement anyway, and the volume (up to 5 accepted a month) doesn't justify the build cost of automating the rest.

On where submissions land: recommend syncing new applications into a shared spreadsheet the team already works from, rather than a bespoke admin panel, and revisiting only if volume grows well beyond current capacity. This is a judgement call — if you'd rather have a simple internal review screen instead, that's a reasonable alternative; just note the choice and reasoning in your submission.

# Non-Negotiable Rules

- The capacity figure shown publicly must always match actual current capacity — never leave a stale number live

- Never fabricate testimonials, case studies, or statistics. Where none exist yet, the section is held back, not filled with placeholder content that looks real

- The Takween Digital Services disclosure must be visible before an application is submitted — never fully hidden behind Terms alone

- Honest feedback is required from every accepted business; a positive review is never required — reflected in the actual Terms and consent copy, not just implied

- Never reuse a client's name, project or feedback publicly without the specific consent captured on the completion form

- Never rewrite a testimonial to imply a client named “Takween Digital Services” if they only referenced the sub-brand — use their original wording, add context instead

- The domain/hosting cost split — business pays for their own site's hosting, the free offer covers build only — must be stated before the application form, never discovered afterward

- No API keys or secrets committed to GitHub, same rule as on all our projects

# Technical Requirements

- Built in Next.js, matching the stack we use elsewhere — kept deliberately simple: no auth system, no payment integration on this site

- Application submissions stored durably (database or spreadsheet-sync per the Data Model judgement call above) with an email notification to the team on each new submission, and a confirmation shown to the applicant

- Form validation on every required field; basic spam protection (honeypot field and/or rate limiting is enough for this volume)

- Responsive across mobile, tablet and desktop; keyboard-navigable with visible focus; accessible form labels and sufficient colour contrast

- Analytics with cookie consent if used; standard on-page SEO (titles, meta descriptions, sitemap)

- Code on GitHub, organised sensibly, with a reasonable commit history

Stack fluency: if you are not fluent in something specified here, say so before starting and propose the equivalent you know well — same override rule as our other briefs. Open dependency: the sub-brand name, logo and final domain are not decided yet — referenced throughout this brief as [Halal Brand]. This does not block building the landing page or application system against a staging URL, but it does block Milestone 3 (launch). Flag early if it isn't resolved by the time you reach that milestone.

# Build Order

Milestone 1 — Landing page and Programme Terms

All sixteen landing sections and the fourteen Terms items, content matching this brief, responsive, no application backend yet. Acceptance: content matches this brief section by section; disclosure is visible on both pages; passes a basic mobile-friendliness check.

Milestone 2 — Application system

The full form from the Data Model section, submission storage, team notification, applicant confirmation, validation and spam protection. Acceptance: a test submission appears wherever the team reviews from within a minute, required-field and consent validation work, and the applicant sees a clear confirmation.

Milestone 3 — Launch readiness

Final domain and branding applied, analytics and cookie consent wired up, SEO basics in place, full pass against the Non-Negotiable Rules above. Acceptance: live on the agreed domain, every rule in this brief checked off.

# What to Submit

When you're ready to submit, complete a Submission for Review document with the fields below.

| # | Field | What to include |
| --- | --- | --- |
| 1 | Site access | Staging link for the landing page and Terms page |
| 2 | Content mapping | Confirmation each of the sixteen landing sections and the Terms page match this brief, noting any deviations and why |
| 3 | Application data access | Where submissions land and how I can view a test one |
| 4 | Disclosure placements | Confirm exactly where the Takween disclosure appears |
| 5 | GitHub repository | Full URL, plus a link to recent commits or a brief summary of what each covers |
| 6 | Loom screen recording | 2–4 minutes: the landing page, submitting a test application, and where it lands with the notification |
| 7 | What I Built | 5 to 10 lines in plain English |
| 8 | Tools and libraries used, and why | List the main packages and explain your choices |
| 9 | Problems encountered | Any issues hit during the build and how you resolved them |
| 10 | How to test the project | Step-by-step instructions, including a safe way to submit a test application |
| 11 | Known limitations | Anything that doesn't work perfectly, or that you'd improve with more time |
| 12 | Submission date | The date you're submitting this project |

# QA Review Criteria

| # | Review Point |
| --- | --- |
| 1 | Does the hero clearly state the £0-build / hosting-is-separate line before any scrolling is needed? |
| 2 | Is the Takween Digital Services disclosure visible somewhere before the application is submitted? |
| 3 | Does the application form capture every field this brief specifies, with required consent checkboxes? |
| 4 | Are all sixteen landing sections present and matching this brief — including credentials, social links and menu where relevant? |
| 5 | Does the capacity figure shown match the agreed decision, stored as one editable value? |
| 6 | Is the “what's excluded” list visible on the landing page itself, not only in Terms? |
| 7 | Does a test submission actually arrive where the team can see it, with a confirmation shown to the applicant? |
| 8 | Is the code on GitHub, sensibly organised, and installable/testable without needing personal accounts? |

# Final Note

The two most important things here are the same honesty the strategy document is built around — a real capacity number, a real disclosure, no invented proof — and an application form that actually captures what the team needs to make a fair decision. Get these right and the rest follows.